# Bowman Insurance Agency

# Digital Insurance Platform

## Technical Specifications Document

| Document Version: | 1.0 |
| --- | --- |
| Date: | January 26, 2026 |
| Project Status: | Planning Phase |
| Classification: | Internal - Confidential |
| Prepared By: | Bowman Insurance Agency - Technical Team |
| Target Audience: | Development Team, Project Managers, Stakeholders |

# Table of Contents

1. Executive Summary

2. Project Overview

3. System Architecture

4. Technology Stack

5. Functional Requirements

6. Database Design

7. API Specifications

8. Security Requirements

9. Integration Requirements

10. Performance Requirements

11. Deployment Strategy

12. Development Timeline

13. Appendices

# 1. Executive Summary

Bowman Insurance Agency is embarking on a digital transformation initiative to develop a comprehensive insurance marketplace and management platform. This platform will enable customers to browse, compare, purchase, and manage insurance policies from multiple insurance companies through a single unified digital interface.

## 1.1 Project Objectives

Primary Objective: Build a scalable, secure, and user-friendly digital platform that serves as a one-stop solution for all insurance needs in Kenya.

Key deliverables include:

Public-facing insurance marketplace (e-commerce style)

Customer self-service dashboard

Comprehensive admin panel for agency staff

Automated policy lifecycle management (workflow engine)

Multi-channel payment processing (M-Pesa, cards)

End-to-end claims management system

Real-time analytics and reporting

Mobile-responsive web application

## 1.2 Success Metrics (Year 1)

| Metric | Target |
| --- | --- |
| Registered Customers | 10,000+ |
| Active Policies | 5,000+ |
| Premiums Processed | KES 100M+ |
| Customer Satisfaction | 80%+ |
| Digital Policy Issuance | 70%+ (vs manual) |
| Avg Claim Processing Time | <48 hours |

## 1.3 Strategic Benefits

Operational Efficiency: Reduce manual policy processing by 70%, automate repetitive tasks

Customer Experience: Instant policy issuance, 24/7 self-service, transparent pricing

Market Competitiveness: First mover advantage in digital insurance in Kenya

Scalability: Handle 10x customer growth without proportional staff increase

Data-Driven Insights: Real-time analytics for better business decisions

Revenue Growth: New distribution channel, reduced acquisition costs

# 2. Project Overview

## 2.1 Problem Statement

The current insurance landscape in Kenya presents several challenges:

Customers must visit multiple providers to compare policies

Manual, paper-based processes lead to delays (2-5 days for policy issuance)

Limited transparency in pricing and coverage options

Difficult claims process with minimal status visibility

No centralized platform to manage multiple policies

High operational costs due to manual workflows

## 2.2 Proposed Solution

A comprehensive digital platform that aggregates insurance products from multiple companies, provides instant quotes and policy issuance, enables self-service policy management, and streamlines the entire insurance lifecycle from purchase to claims settlement.

## 2.3 Target Users

| User Type | Description | Key Needs |
| --- | --- | --- |
| Customers (End Users) | Individuals & businesses purchasing insurance | Easy comparison, instant quotes, self-service, mobile access |
| Agency Staff (Internal) | Underwriters, policy managers, support staff, admin | Efficient workflows, automation, analytics, user management |
| Insurance Companies (Partners) | Britam, Old Mutual, Jubilee, CIC, APA, etc. | Digital distribution, performance insights, reduced costs |

## 2.4 Scope

### 2.4.1 In Scope

Development of web-based platform (frontend + backend)

Integration with M-Pesa and Paystack payment gateways

Integration with SMS/Email/WhatsApp notification services

Policy management for 10 insurance categories (Motor, Medical, Life, Home, Travel, etc.)

Customer dashboard with policy management, payments, claims, documents

Admin panel with user management, policy management, analytics

Custom workflow engine for policy lifecycle management

Claims filing and tracking system

Document generation (certificates, receipts) and storage

Role-based access control (RBAC)

Responsive web design (mobile, tablet, desktop)

Initial deployment on cloud infrastructure

User training and documentation

### 2.4.2 Out of Scope (Future Phases)

Native mobile apps (iOS/Android) - Phase 2

Agent/broker portal - Phase 2

AI-powered chatbot - Phase 3

Blockchain-based claims verification - Future

IoT device integration (telematics for motor) - Future

Integration with government databases (NTSA, KRA) - Phase 2

White-label solution for other agencies - Future

# 3. System Architecture

## 3.1 High-Level Architecture

The platform follows a modern three-tier architecture with clear separation of concerns:

| Layer | Components |
| --- | --- |
| Presentation Layer | Next.js (React) - Server-side rendering, Client-side routing, Progressive Web App |
| Application Layer | Django REST Framework - RESTful APIs, Business logic, Authentication/Authorization |
| Data Layer | PostgreSQL (primary database), Redis (cache/sessions), AWS S3 (file storage) |

## 3.2 Architecture Diagram

Architecture flow:

User → CloudFlare CDN → Load Balancer → Next.js Instances → API Gateway → Django API Instances → Database/Cache/Storage

## 3.3 Component Breakdown

Frontend Application

Built with Next.js 14 (React 18)

TypeScript for type safety

Tailwind CSS for styling

Server-side rendering for SEO and performance

Client-side routing for smooth navigation

Progressive Web App capabilities

Responsive design (mobile-first approach)

Backend API

Django 5.0 framework

Django REST Framework for API

JWT authentication (access + refresh tokens)

Role-based permissions

API versioning (v1)

Request/response serialization and validation

Rate limiting and throttling

Swagger/OpenAPI documentation

Background Jobs

Celery task queue

Redis as message broker

Email sending (SendGrid/AWS SES)

SMS notifications (Africa's Talking)

Certificate generation (ReportLab)

Report generation

Payment reminders

Data cleanup tasks

Database Layer

PostgreSQL 15+ (primary database)

ACID compliance for transactions

Foreign key constraints for data integrity

Full-text search capabilities

JSON fields for flexible policy data

Read replicas for scaling

Automated backups (daily)

Caching Layer

Redis 7+ in-memory cache

API response caching (5-10 min TTL)

Session storage

Rate limiting counters

Job queue backend

Real-time pub/sub (optional)

File Storage

AWS S3 for documents

Policy documents (PDFs)

Insurance certificates

User-uploaded documents (ID, KRA PIN)

Claim photos/videos

Profile pictures

Versioning enabled

Server-side encryption

## 3.4 Scalability Strategy

Horizontal Scaling: Add more application instances behind load balancer. Stateless design with JWT authentication enables unlimited horizontal scaling.

Database Optimization: Read replicas for read-heavy operations, connection pooling (PgBouncer), strategic indexing, query optimization, table partitioning for large tables.

Caching Strategy: Multi-layer caching: Browser cache → CDN cache → Redis cache → Database. Target 80%+ cache hit rate to reduce database load.

Asynchronous Processing: Move heavy operations to background jobs. Never block API requests. Email, SMS, PDF generation, reports all run async.

CDN Distribution: CloudFlare CDN serves static assets from 300+ edge locations globally. Reduces latency and bandwidth costs.

Rate Limiting: Per-user and per-IP rate limits prevent abuse and ensure fair usage. Protects system from overload.

# 4. Technology Stack

## 4.1 Stack Selection Rationale

The Django + React stack was selected based on three critical criteria:

Security: Django provides built-in protection against OWASP Top 10 vulnerabilities. Used by banks and fintech companies globally. Essential for handling sensitive financial data.

Developer Availability: React and Python/Django developers are abundant in Kenya. Reduces hiring risk and costs. Mid-level developers available at KES 120-200K/month.

Proven Scalability: Instagram (2B users), Pinterest (450M users), and Spotify use Django. React is used by Facebook, Netflix, Airbnb. Both proven at massive scale.

## 4.2 Technology Matrix

| Category | Technology | Version | Purpose |
| --- | --- | --- | --- |
| Frontend Framework | React | 18.x | UI library |
|  | Next.js | 14.x | SSR framework |
|  | TypeScript | 5.x | Type safety |
| Frontend Styling | Tailwind CSS | 3.x | Utility-first CSS |
|  | shadcn/ui | Latest | Component library |
| Frontend State | TanStack Query | 5.x | Data fetching & caching |
|  | Zustand | Latest | Global state management |
| Backend Language | Python | 3.11+ | Programming language |
| Backend Framework | Django | 5.0 | Web framework |
|  | Django REST Framework | 3.14+ | API toolkit |
| Task Queue | Celery | 5.x | Background jobs |
| Database | PostgreSQL | 15+ | Primary database |
| Cache | Redis | 7+ | Cache & queue |
| File Storage | AWS S3 | Latest | Document storage |
| CDN | CloudFlare | Latest | Content delivery |
| Payments | M-Pesa Daraja API | Latest | Mobile payments |
|  | Paystack | Latest | Card payments |
| Notifications | SendGrid/AWS SES | Latest | Email |
|  | Africa's Talking | Latest | SMS & WhatsApp |

## 4.3 Development Tools

Version Control: Git + GitHub - Source control, code reviews, issue tracking

CI/CD: GitHub Actions - Automated testing, deployment

Containerization: Docker + Docker Compose - Consistent environments

Testing: Jest (frontend), Pytest (backend), Playwright (E2E)

API Documentation: Swagger/OpenAPI - Auto-generated API docs

Monitoring: Sentry - Error tracking, performance monitoring

Analytics: Google Analytics + Mixpanel - User behavior tracking

# 5. Functional Requirements

## 5.1 Insurance Marketplace

The marketplace is the public-facing entry point for customers to browse and purchase insurance.

Homepage

Hero section with search bar

Insurance category cards (Motor, Medical, Life, Home, Travel, etc.)

Popular policy bundles

Trust indicators (customer count, IRA license, ratings)

Featured policies

Customer testimonials

Category Browsing

List all policies in selected category

Filter by: insurance company, price range, coverage type, rating

Sort by: price (low to high/high to low), popularity, rating

Policy cards showing: company logo, policy name, key features, starting price

Pagination (20 policies per page)

Add to cart and compare buttons

Policy Detail Page

Complete policy information

Company details and rating

Coverage breakdown (what's covered / not covered)

Customer reviews and ratings

Instant quote form (2-3 inputs)

Related/similar policies

Add to cart button

Download policy wording PDF

Policy Comparison

Compare up to 3 policies side-by-side

Feature-by-feature comparison table

Price comparison

Coverage limits comparison

Export to PDF

Share comparison link

Shopping Cart

View all selected policies

Edit policy options

Apply bundle discounts automatically

Select payment plans (full, installments, monthly)

Show total premium breakdown

Proceed to checkout

Checkout Process

Multi-step wizard (4 steps)

Step 1: Verify personal information

Step 2: Select payment method

Step 3: Review order

Step 4: Payment confirmation

Guest checkout support (require registration only at payment)

Save progress (resume later)

## 5.2 Customer Dashboard

Self-service portal for policy management after login.

Dashboard Overview

Quick stats (active policies, pending payments, claims)

Action items requiring attention

Active policies grid/list

Policy recommendations

Recent activity log

Quick actions (pay, file claim, download certificate)

My Policies

List all policies (active, pending, expired)

Filter and sort options

Detailed policy view (coverage, documents, payment history)

Download certificate (PDF)

File claim button

Renew policy

Update policy details

Cancel policy (with confirmation)

Payment Management

Pending payments section with due dates

Make payment (M-Pesa or card)

Payment history table

Download receipts

Saved payment methods

Set up auto-pay

Installment tracker

Claims Management

File new claim (step-by-step wizard)

Upload supporting documents/photos

Track claim status in real-time

View claim history

Chat with claims assessor

Download settlement letter

Document Hub

All insurance certificates

Medical cards (digital wallet compatible)

Uploaded documents (ID, KRA PIN, etc.)

Payment receipts

Policy documents

Download all as ZIP

Email documents to self

Profile Management

Update personal information

Change password

Add/edit beneficiaries

Manage dependents (for medical insurance)

Notification preferences

Communication preferences (email, SMS, WhatsApp)

Two-factor authentication setup

## 5.3 Admin Panel

Internal tool for agency staff to manage all operations.

Dashboard

Real-time statistics (policies, revenue, users, claims)

Recent activity feed

Alerts and notifications

Performance metrics

Quick action buttons

Policy Management

Add/edit/delete policies

Configure pricing and coverage options

Set up policy workflows (custom stages)

Manage insurance companies

Set bundle discounts

Policy approval workflow

Bulk policy upload (CSV)

User Management

View all customers

Add/edit/suspend users

View user details and policy portfolio

Upload documents on behalf of user

Send payment reminders

Prompt M-Pesa payment

View user activity log

Staff user management with role assignment

Transaction Management

View all transactions

Filter by status (completed, pending, failed)

Payment reconciliation

Process refunds

Export transaction reports

Failed payment retry

Claims Processing

View all claims

Assign claims to assessors

Review claim documents

Approve/reject claims

Add notes and comments

Process settlement payments

Claims analytics

Reports & Analytics

Sales reports (daily, weekly, monthly)

Revenue reports by product/company

Claims ratio analysis

User growth metrics

Conversion funnel analysis

Custom report builder

Export to PDF/Excel

Schedule automated reports

Settings

General settings (company info, contact)

Payment gateway configuration

Email/SMS settings

Notification templates

Role and permission management

System configuration

Audit logs

# 6. Database Design

## 6.1 Core Tables

users: User accounts (customers and staff)

Columns: id, email, password_hash, first_name, last_name, phone, id_number, kra_pin, role, status, created_at, updated_at

policies: Insurance policies

Columns: id, policy_number, user_id, policy_type_id, insurance_company_id, status, start_date, end_date, premium_amount, payment_frequency, created_at

policy_types: Policy templates

Columns: id, category, name, description, insurance_company_id, base_premium, coverage_details (JSON), created_at

transactions: Payment records

Columns: id, user_id, policy_id, amount, payment_method, status, mpesa_receipt, reference_number, created_at

claims: Insurance claims

Columns: id, policy_id, user_id, claim_number, type, amount_claimed, status, filed_date, settlement_date, assessor_id

documents: All documents

Columns: id, user_id, policy_id, type, filename, s3_key, uploaded_at

notifications: User notifications

Columns: id, user_id, type, title, message, read, created_at

workflow_stages: Policy workflow tracking

Columns: id, policy_id, stage_name, status, assigned_to, completed_at, notes

# 7. API Specifications

RESTful API endpoints following industry best practices.

## 7.1 Authentication Endpoints

POST /api/auth/register/ - Register new user

POST /api/auth/login/ - Login (returns access + refresh tokens)

POST /api/auth/logout/ - Logout

POST /api/auth/refresh/ - Refresh access token

POST /api/auth/password-reset/ - Request password reset

POST /api/auth/password-reset-confirm/ - Confirm password reset

## 7.2 Policy Endpoints

GET /api/policies/ - List all policies (public)

GET /api/policies/{id}/ - Get policy details

POST /api/policies/{id}/quote/ - Generate quote

GET /api/policies/my-policies/ - List user's policies (authenticated)

POST /api/policies/purchase/ - Purchase policy

GET /api/categories/ - List categories

GET /api/companies/ - List insurance companies

# 8. Security Requirements

Security is paramount given the sensitive nature of insurance data.

Authentication

JWT-based authentication

Access tokens (15 min expiry)

Refresh tokens (7 days expiry)

Token blacklisting on logout

Password hashing (PBKDF2)

Minimum 8 characters, must include numbers and special characters

Authorization

Role-based access control (RBAC)

Granular permissions

Row-level security for sensitive data

API endpoint protection

Data Protection

HTTPS/SSL for all communications

Database encryption at rest

S3 encryption for documents

PII data encryption

Secure session management

CSRF protection

XSS prevention

SQL injection prevention (ORM)

Compliance

Kenya Data Protection Act compliance

IRA (Insurance Regulatory Authority) regulations

PCI-DSS for payment processing

Regular security audits

Data retention policies

# 9. Performance Requirements

| Metric | Target |
| --- | --- |
| Page Load Time | <3 seconds (3G network) |
| API Response Time | <200ms (95th percentile) |
| Concurrent Users | 10,000+ |
| Database Query Time | <50ms (95th percentile) |
| Uptime | 99.9% (8.76 hours downtime/year max) |
| Cache Hit Rate | >80% |
| Mobile Performance Score | >90 (Lighthouse) |
| Time to Interactive | <5 seconds |

# 10. Deployment Strategy

## 10.1 Hosting Infrastructure

Recommended: AWS or DigitalOcean for cost-effectiveness with CloudFlare CDN for global performance.

Frontend Hosting: Vercel (recommended for Next.js) or Netlify - Free tier initially, automatic deployments from Git

Backend Hosting: AWS EC2, DigitalOcean Droplets, or Railway - Start with 2 instances behind load balancer

Database: Managed PostgreSQL (AWS RDS, DigitalOcean Managed DB, or Supabase) - Automated backups, high availability

Cache: Redis Cloud (free tier up to 30MB) or managed Redis on hosting provider

File Storage: AWS S3 - Pay per use, highly reliable (99.999999999% durability)

CDN: CloudFlare - Free tier includes DDoS protection, SSL, caching

## 10.2 Deployment Pipeline

Automated CI/CD pipeline using GitHub Actions:

→ Developer pushes code to GitHub

→ GitHub Actions triggered automatically

→ Run linting (ESLint, Black)

→ Run tests (Jest, Pytest)

→ Build frontend (Next.js)

→ Build Docker images

→ Push images to registry

→ Deploy to staging environment

→ Run smoke tests

→ If tests pass, deploy to production

→ Send deployment notifications (Slack/Email)

## 10.3 Environments

| Environment | Purpose | Access |
| --- | --- | --- |
| Development | Local development on developer machines | Developers only |
| Staging | Pre-production testing, mirrors production | Internal team |
| Production | Live environment serving real customers | Public |

# 11. Development Timeline & Milestones

## 11.1 Phase 1: Foundation (Months 1-2)

Week 1-2: Project setup, infrastructure provisioning, team onboarding

Week 3-4: Database design and implementation

Week 5-6: Authentication system, user management

Week 7-8: Basic policy browsing and display

Deliverable: Working prototype with user auth and basic policy listing

## 11.2 Phase 2: Core Features (Months 3-4)

Week 9-10: Shopping cart and checkout flow

Week 11-12: Payment integration (M-Pesa, Paystack)

Week 13-14: Customer dashboard

Week 15-16: Policy workflow engine

Deliverable: End-to-end policy purchase and issuance

## 11.3 Phase 3: Advanced Features (Months 5-6)

Week 17-18: Claims management system

Week 19-20: Admin panel

Week 21-22: Notifications and communications

Week 23-24: Testing, bug fixes, performance optimization

Deliverable: Production-ready platform

## 11.4 Phase 4: Launch (Month 7)

Week 25: UAT (User Acceptance Testing)

Week 26: Staff training and documentation

Week 27: Soft launch (limited users)

Week 28: Full public launch

Deliverable: Live platform with active users

# 12. Recommended Team Structure

| Role | Count | Responsibilities | Est. Cost (KES/month) |
| --- | --- | --- | --- |
| Project Manager | 1 | Overall coordination, stakeholder management | 250,000 |
| Senior Full-Stack Dev | 1 | Architecture, code review, mentoring | 350,000 |
| Frontend Developer | 2 | React/Next.js development | 120,000 each |
| Backend Developer | 2 | Django/Python development | 130,000 each |
| UI/UX Designer | 1 | User interface and experience design | 100,000 |
| QA Engineer | 1 | Testing, quality assurance | 80,000 |
| DevOps Engineer | 1 (PT) | Deployment, infrastructure management | 150,000 |
| Total |  |  | ~1,300,000 |

Note: Part-time (PT) roles can be engaged on contract basis. Costs are estimates based on Kenyan market rates as of January 2026.

# 13. Appendices

## 13.1 Glossary

API: Application Programming Interface - software intermediary

CDN: Content Delivery Network - distributed server network

CRUD: Create, Read, Update, Delete - basic data operations

JWT: JSON Web Token - authentication standard

KYC: Know Your Customer - identity verification

ORM: Object-Relational Mapping - database abstraction

RBAC: Role-Based Access Control - permission system

REST: Representational State Transfer - API architecture

SLA: Service Level Agreement - performance commitment

SSR: Server-Side Rendering - pre-render pages on server

## 13.2 References

Django Documentation: https://docs.djangoproject.com/

React Documentation: https://react.dev/

Next.js Documentation: https://nextjs.org/docs

PostgreSQL Documentation: https://www.postgresql.org/docs/

M-Pesa Daraja API: https://developer.safaricom.co.ke/

Paystack API: https://paystack.com/docs/api/

Kenya Data Protection Act: https://www.odpc.go.ke/

IRA Kenya: https://www.ira.go.ke/

## 13.3 Document Control

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 2026-01-26 | Technical Team | Initial document creation |

END OF DOCUMENT

Bowman Insurance Agency - Digital Insurance Platform

Technical Specifications Document v1.0 - January 2026